LAST LOGGED

lastlogged.com

Product Requirements Document

iOS App · Web Landing · Infrastructure

| Version | 1.0 |
| --- | --- |
| Date | March 24, 2026 |
| Author | Pearson Media LLC |
| Status | DRAFT |

# 1. Executive Summary

Last Logged is a single-purpose iOS app that answers the universal question: “When did I last…?” Users create trackers for recurring life events (oil changes, dentist visits, furnace filter replacements, haircuts, calling their parents), log completions with a single tap, see elapsed time since each event, and receive smart reminders when items are overdue. A home screen widget surfaces the most overdue items at a glance.

The app targets a validated but poorly served niche. Approximately five direct competitors exist on the App Store, most abandoned or feature-incomplete. No existing app successfully combines one-tap logging, elapsed-time display, smart reminders, and interactive home screen widgets. The competitive window is open but narrowing.

Target: $10K MRR within 15–18 months via metered freemium subscription at $3.99/month or $24.99/year, with a $59.99 lifetime option. MVP ships in 6–8 weeks as a native iOS app built with SwiftUI, SwiftData, and WidgetKit, backed by self-hosted Supabase on existing Contabo/Coolify infrastructure.

# 2. Product Overview

## 2.1 Vision Statement

Last Logged replaces the scattered Notes entries, calendar reminders, and mental guilt that people use to track recurring life maintenance. It is the single glanceable dashboard for everything you need to do again, showing exactly how overdue each item is and gently reminding you before things slip.

## 2.2 Product Principles

- One-tap everything. Logging an event, creating a tracker, and dismissing a reminder should each require a single tap. If any core action requires more than two taps, the design is wrong.

- The widget IS the product. The home screen widget is not a feature—it is the primary engagement surface. Most daily interactions happen through the widget without ever opening the app.

- Data accumulates, switching costs compound. Every logged event makes the app harder to leave. After six months, the user’s maintenance history is irreplaceable.

- Reminders that help, never nag. Every notification must deliver genuine value. No engagement theater, no dark patterns, no guilt trips.

- Simple enough to explain in one sentence. If a feature cannot be described in a single sentence, it is too complex for this app.

## 2.3 Target Users

| Persona | Age Range | Primary Use Cases | Value Driver |
| --- | --- | --- | --- |
| Household Manager | 32–48 | Home, car, kids health, pets | Mental load reduction |
| First-Time Homeowner | 28–38 | HVAC, gutters, water heater, lawn | Prevent costly neglect |
| Health-Conscious Adult | 25–45 | Dental, physicals, eye exams, meds | Peace of mind |
| “Adulting” Gen-Z | 22–30 | Everything they forget to do | Viral / social sharing |
| Car / Pet Owner | 25–55 | Oil changes, tires, flea meds, vet | Per-asset tracking |

# 3. Technical Architecture

## 3.1 System Overview

Last Logged operates as a native iOS application with a lightweight cloud backend for user accounts, cross-device sync, and shared household features (V2). The web presence at lastlogged.com is a static marketing/landing page served via Cloudflare Pages.

## 3.2 iOS Application Stack

| Component | Technology |
| --- | --- |
| UI Framework | SwiftUI (iOS 17+ minimum deployment) |
| Local Persistence | SwiftData with @Model and @Query macros |
| Architecture | MVVM with @Observable classes |
| Notifications | UserNotifications (UNCalendarNotificationTrigger) |
| Widgets | WidgetKit with AppIntents for interactive buttons |
| Cloud Sync | Supabase Swift SDK (supabase-swift) |
| Auth | Supabase Auth (Apple Sign In + Email/Password) |
| Analytics | TelemetryDeck (privacy-first, GDPR compliant) |
| Subscriptions | RevenueCat SDK |

### 3.2.1 Project Structure

The Xcode project follows a clean MVVM structure with clear separation of concerns:

- Models/ — SwiftData @Model classes: TrackerItem, TrackerCategory, CompletionLog, UserProfile

- ViewModels/ — @Observable classes: HomeViewModel, TrackerDetailViewModel, OnboardingViewModel, SettingsViewModel

- Views/ — SwiftUI views organized by feature: Home/, Detail/, Onboarding/, Settings/, Components/

- Services/ — NotificationService, DataSyncService, SupabaseService, RevenueCatService

- Widget/ — WidgetKit extension with TimelineProvider, OverdueWidgetView, AppIntent actions

- Utilities/ — Extensions, date formatters, constants, color theme

### 3.2.2 Data Models (SwiftData)

Core models stored locally via SwiftData with optional Supabase cloud sync:

TrackerItem

- id: UUID (primary key, shared with Supabase)

- name: String (e.g., “Oil Change”)

- categoryId: UUID (foreign key to TrackerCategory)

- reminderIntervalDays: Int? (nil = no reminder)

- lastCompletedAt: Date? (denormalized from CompletionLog for fast queries)

- createdAt: Date

- sortOrder: Int (user-defined ordering within category)

- iconName: String (SF Symbol name)

- isArchived: Bool (soft delete)

- syncStatus: SyncStatus enum (.synced, .pending, .conflict)

CompletionLog

- id: UUID

- trackerItemId: UUID (foreign key)

- completedAt: Date

- notes: String? (optional, V2)

TrackerCategory

- id: UUID

- name: String (e.g., “Home Maintenance”)

- iconName: String (SF Symbol)

- colorHex: String

- sortOrder: Int

- isDefault: Bool (pre-loaded categories)

## 3.3 Backend Infrastructure

The backend leverages Dan’s existing Contabo VPS / Coolify infrastructure with a dedicated Supabase instance for Last Logged.

### 3.3.1 Self-Hosted Supabase Instance

Deploy as a new Supabase instance within the existing Coolify environment on Contabo VPS. This instance will be dedicated to Last Logged to isolate it from the existing multi-platform Supabase deployment.

| Component | Details |
| --- | --- |
| Hosting | Contabo VPS via Coolify (existing infra) |
| Database | PostgreSQL 15+ (Supabase bundled) |
| Auth Provider | Supabase Auth with Apple Sign In + Email |
| API Layer | Supabase PostgREST (auto-generated REST API) |
| Realtime | Supabase Realtime for shared household sync (V2) |
| Storage | Supabase Storage for photo attachments (V2) |
| Secrets | Infisical or Bitwarden Secrets Manager (existing) |

### 3.3.2 Database Schema (PostgreSQL)

The Supabase PostgreSQL schema mirrors the SwiftData models with additional server-side fields:

Table: users

- id UUID PRIMARY KEY DEFAULT gen_random_uuid()

- auth_id UUID REFERENCES auth.users(id) ON DELETE CASCADE

- display_name TEXT

- subscription_tier TEXT DEFAULT ‘free’ (free | premium | lifetime)

- created_at TIMESTAMPTZ DEFAULT now()

- updated_at TIMESTAMPTZ DEFAULT now()

Table: tracker_items

- id UUID PRIMARY KEY DEFAULT gen_random_uuid()

- user_id UUID REFERENCES users(id) ON DELETE CASCADE

- name TEXT NOT NULL

- category_id UUID REFERENCES tracker_categories(id)

- reminder_interval_days INTEGER

- last_completed_at TIMESTAMPTZ

- icon_name TEXT DEFAULT ‘checkmark.circle’

- sort_order INTEGER DEFAULT 0

- is_archived BOOLEAN DEFAULT false

- created_at TIMESTAMPTZ DEFAULT now()

- updated_at TIMESTAMPTZ DEFAULT now()

Table: completion_logs

- id UUID PRIMARY KEY DEFAULT gen_random_uuid()

- tracker_item_id UUID REFERENCES tracker_items(id) ON DELETE CASCADE

- user_id UUID REFERENCES users(id) ON DELETE CASCADE

- completed_at TIMESTAMPTZ NOT NULL DEFAULT now()

- notes TEXT

- created_at TIMESTAMPTZ DEFAULT now()

Table: tracker_categories

- id UUID PRIMARY KEY DEFAULT gen_random_uuid()

- user_id UUID REFERENCES users(id) ON DELETE CASCADE

- name TEXT NOT NULL

- icon_name TEXT

- color_hex TEXT DEFAULT ‘#2E75B6’

- sort_order INTEGER DEFAULT 0

- is_default BOOLEAN DEFAULT false

- created_at TIMESTAMPTZ DEFAULT now()

Row Level Security (RLS) Policies:

- All tables enforce user_id = auth.uid() for SELECT, INSERT, UPDATE, DELETE

- Users can only access their own data

- V2 household sharing adds shared_household_id based policies

Indexes:

- tracker_items(user_id, is_archived) — primary list query

- tracker_items(user_id, last_completed_at) — overdue sorting

- completion_logs(tracker_item_id, completed_at DESC) — history lookup

- completion_logs(user_id, completed_at DESC) — activity feed

### 3.3.3 Edge Functions (Docker Sidecar)

A lightweight Docker service running alongside Supabase on Coolify handles server-side logic that cannot run in PostgreSQL functions or client-side:

| Function | Trigger | Purpose |
| --- | --- | --- |
| send-reminder-digest | Cron (daily 8am) | Compile overdue items per user, send push via APNs |
| sync-subscription-status | Webhook (RevenueCat) | Update user subscription_tier on purchase/cancel/renewal |
| generate-smart-intervals | On completion_log INSERT | Analyze completion history, suggest optimal reminder intervals (V2) |
| household-invite | API call | Generate/validate household invite codes (V2) |
| export-data | API call | Generate CSV/JSON export of user’s complete history |

Docker Service Stack:

- Runtime: Node.js 20 LTS (lightweight, fast cold starts)

- Framework: Hono (minimal, fast, TypeScript-native)

- Push Notifications: Apple APNs via node-apn or @parse/node-apn

- Scheduling: node-cron for daily digest job

- Database: Direct PostgreSQL connection via supabase-js server client

- Deployment: Coolify Docker service, same network as Supabase

- Environment: Secrets injected via Coolify env vars from Infisical

## 3.4 Web Presence (lastlogged.com)

The marketing website is a static site deployed via Cloudflare Pages, consistent with the existing portfolio approach.

| Component | Details |
| --- | --- |
| Framework | Astro or Next.js static export |
| Hosting | Cloudflare Pages (existing account) |
| DNS / CDN | Cloudflare (existing) |
| Email | Cloudflare Email Routing → support@lastlogged.com |
| Analytics | Cloudflare Web Analytics (privacy-first) |
| SEO | JSON-LD schema, IndexNow, sitemap.xml |

Website Pages (MVP):

- Landing page with App Store download badge, feature screenshots, pricing

- Privacy Policy (required for App Store)

- Terms of Service

- Support / Contact (links to support@lastlogged.com)

- Press Kit (V2 — screenshots, brand assets, founder story)

## 3.5 Data Sync Strategy

The app operates offline-first with optional cloud sync. SwiftData is the source of truth locally; Supabase provides cross-device sync and backup.

- Offline-first: All CRUD operations write to SwiftData immediately. User never waits for network.

- Background sync: On app foreground or network recovery, the DataSyncService pushes pending changes to Supabase and pulls remote changes.

- Conflict resolution: Last-write-wins based on updated_at timestamp. Conflicts are rare for single-user data.

- No account required for MVP: Users can use the app fully without creating an account. Supabase sync is optional and unlocked by signing in. All data lives in SwiftData regardless.

- Widget data sharing: App Group container shared between main app and widget extension. Widget reads directly from shared SwiftData store.

# 4. MVP Feature Specification (V1)

Target: 6–8 week development cycle. Ship the minimum feature set that creates enough value to charge for. Every feature below is explicitly scoped—anything not listed is deferred to V2.

## 4.1 Feature Priority Matrix

| # | Feature | Priority | Effort | Status |
| --- | --- | --- | --- | --- |
| F1 | One-Tap Event Logging | P0 | 1.5 weeks | MUST SHIP |
| F2 | Elapsed Time Display | P0 | Built into F1 | MUST SHIP |
| F3 | Pre-Built Category Templates | P0 | 0.5 weeks | MUST SHIP |
| F4 | Custom Tracker Creation | P0 | Built into F1 | MUST SHIP |
| F5 | Smart Interval Reminders | P0 | 1 week | MUST SHIP |
| F6 | Interactive Home Screen Widget | P0 | 1.5 weeks | MUST SHIP |
| F7 | Paywall + RevenueCat Integration | P0 | 0.5 weeks | MUST SHIP |
| F8 | Supabase Auth + Cloud Sync | P1 | 1 week | SHOULD |
| F9 | Onboarding Walkthrough (3 screens) | P1 | 0.5 weeks | SHOULD |
| F10 | Completion History per Item | P1 | 0.5 weeks | SHOULD |

## 4.2 Detailed Feature Specifications

### F1: One-Tap Event Logging

The core interaction. From the home screen list, each tracker item displays a prominent “Log” button (SF Symbol: checkmark.circle.fill). Tapping it immediately records the current timestamp as a new CompletionLog entry, updates lastCompletedAt on the TrackerItem, triggers a haptic feedback (UIImpactFeedbackGenerator, medium), and refreshes the elapsed time display. No confirmation dialog. The action is undoable via a transient toast notification (“Logged! Undo”) visible for 4 seconds.

### F2: Elapsed Time Display

Every tracker item shows human-readable elapsed time since its last completion: “3 days ago,” “2 weeks ago,” “4 months ago.” Items with no completion history show “Never logged.” Color-coded urgency based on reminder interval: green (within schedule), yellow (approaching due), red (overdue). Uses RelativeDateTimeFormatter for localization.

### F3: Pre-Built Category Templates

On first launch, the app seeds default categories with suggested tracker items. Users select which categories to enable during onboarding. Each category includes 4–6 starter items with recommended reminder intervals:

- Home Maintenance: HVAC filter (90 days), smoke detector batteries (180 days), gutter cleaning (180 days), water heater flush (365 days), dryer vent cleaning (365 days)

- Health & Wellness: Dental cleaning (180 days), annual physical (365 days), eye exam (365 days), flu shot (365 days)

- Car Care: Oil change (90 days), tire rotation (180 days), air filter (365 days), brake inspection (365 days)

- Personal Care: Haircut (42 days), deep clean house (30 days), wash bedding (14 days)

- Social & Family: Call parents (14 days), call close friend (30 days), date night (14 days)

- Pet Care: Flea/tick treatment (30 days), heartworm medication (30 days), vet checkup (365 days), grooming (60 days)

### F4: Custom Tracker Creation

Users can create custom trackers beyond the templates. The creation form includes: name (required, text field), category (picker from existing categories + option to create new), reminder interval (optional, picker: none / days / weeks / months with numeric input), and icon (SF Symbol picker with search, defaulting to checkmark.circle). Maximum 5 custom trackers on free tier; unlimited on premium.

### F5: Smart Interval Reminders

When a tracker item has a reminder interval set, the app schedules local notifications using UNCalendarNotificationTrigger. Notification fires at 9:00 AM on the day the item becomes due. Content: “It’s been [X days] since your last [item name]. Time to log it!” with a direct-action button to log from the notification.

Key constraint: iOS limits pending local notifications to 64 per app. The NotificationService must prioritize: overdue items first, then soonest-due items. Items beyond the 64-notification cap are handled via the daily server-side digest push (edge function).

### F6: Interactive Home Screen Widget

The widget is the most critical feature for retention. Three widget sizes supported:

- Small (2×2): Shows the single most overdue item with elapsed time and a tap-to-log button.

- Medium (4×2): Shows top 3 most overdue items, each with name, elapsed time, and interactive checkmark button via AppIntents.

- Large (4×4): Shows top 5 overdue items with category grouping and color-coded urgency.

Interactive buttons use iOS 17’s AppIntent protocol: tapping the checkmark on the widget logs the completion without opening the app. The widget reloads its timeline after each interaction. Widget reads from the shared App Group SwiftData container.

Onboarding prompt: After the user creates their first 3 trackers, present a non-blocking prompt to add the widget to their home screen with visual instructions.

### F7: Paywall and Subscription Integration

RevenueCat SDK handles all subscription logic. Paywall screen presented during onboarding (soft) and when the user attempts to create a 6th tracker on the free tier (hard gate).

Pricing tiers:

- Free: 5 tracked items, basic reminders, 1 widget style, completion history limited to last 10 entries per item

- Premium Monthly: $3.99/month with 7-day free trial

- Premium Annual: $24.99/year (48% savings callout) with 7-day free trial

- Lifetime: $59.99 one-time purchase (launch promo: $39.99 for first 30 days)

# 5. V2 Feature Roadmap

V2 features are prioritized by user demand (from competitor review analysis), revenue impact, and technical complexity. Target: 3–4 months after V1 launch, delivered incrementally.

## 5.1 V2 Feature Priority

| # | Feature | Priority | Effort | Revenue | Demand |
| --- | --- | --- | --- | --- | --- |
| V1 | Shared Household Trackers | P0 | 3 weeks | HIGH | HIGH |
| V2 | Siri Shortcuts Integration | P1 | 1 week | MED | HIGH |
| V3 | Photo / Receipt Attachments | P1 | 1.5 weeks | MED | MED |
| V4 | Smart Interval Suggestions (AI) | P1 | 2 weeks | HIGH | MED |
| V5 | Apple Watch Complication | P2 | 2 weeks | MED | MED |
| V6 | Year in Review Summary | P2 | 1 week | LOW | LOW |
| V7 | Calendar Integration | P2 | 1 week | LOW | MED |
| V8 | CSV / JSON Data Export | P2 | 0.5 weeks | LOW | LOW |
| V9 | Location-Based Reminders | P3 | 1.5 weeks | LOW | LOW |
| V10 | Seasonal Contextual Prompts | P3 | 1 week | MED | LOW |

## 5.2 Shared Household Trackers (V2-1)

The #1 requested feature across all competitor reviews. Enables two or more people (couples, roommates, families) to share a set of trackers where anyone can log completions and see status.

Technical implementation: Supabase Realtime subscriptions for live sync. New households table with invite code system (6-character alphanumeric, 48hr expiry). Shared items get a household_id; RLS policies expand to allow access for all household members. Each completion log shows which household member performed it. Push notifications to all members when a shared item is logged.

Monetization impact: This is the feature that upgrades the app from a personal utility to a household staple. Justifies the subscription more than any other V2 feature. Consider a “Household Plan” at $5.99/month for up to 4 members.

## 5.3 Siri Shortcuts (V2-2)

Expose core actions via AppIntents for Siri and Shortcuts app integration: “Hey Siri, log my oil change,” “Hey Siri, when did I last change the furnace filter?” Both AppShortcutsProvider (suggested shortcuts) and manual Shortcuts app integration. Minimal code since AppIntents are already used for the widget.

## 5.4 Smart Interval Suggestions (V2-4)

After a user has logged an item 3+ times, the edge function analyzes completion intervals and suggests an optimal reminder frequency. Example: user logs oil changes at 87, 92, and 95 day intervals → suggest 90-day reminder. Runs server-side via the generate-smart-intervals edge function. Surfaced as a non-intrusive suggestion card in the tracker detail view.

# 6. Monetization Strategy

## 6.1 Revenue Model

Metered freemium with hybrid subscription + lifetime purchase. The free tier delivers genuine value (5 trackers, basic reminders, widgets) while creating natural upgrade pressure as users add more items.

## 6.2 Conversion Funnel

- User downloads app (free)

- Onboarding: select categories, see templates, soft paywall presentation

- First 3 trackers created → widget installation prompt

- Days 1–7: daily widget engagement, first reminders fire

- 5th tracker created → hard gate, paywall presented

- 7-day trial starts (annual plan default)

- Day 7: trial converts or user downgrades to free tier

- Ongoing: data accumulation increases switching costs

## 6.3 Revenue Projections

| Metric | Conservative | Moderate | Optimistic |
| --- | --- | --- | --- |
| Monthly Downloads | 1,000 | 3,000 | 10,000 |
| Trial Start Rate | 8% | 12% | 15% |
| Trial → Paid Conv. | 25% | 30% | 35% |
| Monthly Churn | 12% | 10% | 8% |
| New Subs / Month | ~20 | ~108 | ~525 |
| Time to $10K MRR | ~3 years | 15–18 months | 7–9 months |
| Year 1 MRR | $500–600 | $3,000–4,000 | $8,000–12,000 |

## 6.4 Key Monetization Tactics

- A/B test everything from day one. RevenueCat’s experiments show apps running pricing tests achieve 40x more revenue. Test paywall placement, trial length, price points, and annual vs. monthly default.

- Annual plan as default selection. Annual subscribers retain 2.6x better than monthly (44.1% vs 17.0%). Always pre-select annual with visible savings callout.

- Lifetime deal for launch momentum. Promotional $39.99 lifetime (30 days), then $59.99. Captures early adopters, generates cash flow, creates advocates.

- Cancellation screen showing data value. “You’ve tracked 47 events over 8 months. Canceling will remove access to your history and smart reminders.”

# 7. Go-to-Market Strategy

## 7.1 Pre-Launch (Weeks 1–2 Before Submit)

- Finalize lastlogged.com landing page with email capture (Cloudflare Pages)

- Set up App Store Connect listing with optimized metadata (see ASO section)

- Submit to Apple’s App Store pre-order feature

- Create 3–5 TikTok/Reels content pieces (record during development for authenticity)

- Seed Reddit engagement in r/homeowners, r/adulting, r/productivity, r/iosapps

- Prepare TestFlight promo codes for press outreach

## 7.2 Launch Week

- Submit to App Store review (target Monday for mid-week approval)

- Post to r/iosapps with problem-first framing and free promo codes

- Publish TikTok content: relatable “when did you last…” hook

- Email press list: MacStories, 9to5Mac, Christopher Lawley, Hayls World

- Submit Apple Featuring Nomination in App Store Connect

- Activate $39.99 launch lifetime deal (30-day window)

- Share on Indie Hackers, Hacker News (Show HN), Product Hunt

## 7.3 ASO Strategy

Title (30 chars): “Last Logged”

Subtitle (30 chars): “When Did I Last Tracker”

Category: Utilities (primary), Lifestyle (secondary)

Keywords (100 chars): days,since,recurring,chore,home,upkeep,overdue,elapsed,log,habit,reminder,widget,schedule,due,car

## 7.4 Ongoing Growth Channels

- ASO iteration: Monthly keyword refresh using Astro/Appfigures data. Seasonal keyword additions.

- Content marketing: Blog posts on lastlogged.com targeting long-tail queries: “home maintenance schedule checklist 2026,” “when to change furnace filter,” “adulting checklist app.”

- TikTok series: “Things you’re definitely not tracking” category series (home, car, health, pets). 2–3 videos per week.

- Reddit presence: Genuine participation in maintenance/adulting communities. Soft-mention the app when relevant.

- Apple featuring: Re-submit nomination with every significant update. Use latest iOS features (interactive widgets, App Intents).

# 8. Development Timeline

## 8.1 MVP Sprint Plan

| Week | Focus | Deliverables |
| --- | --- | --- |
| 1 | Planning + Design | Figma wireframes, SwiftData schema, Xcode project setup, App Group config, Supabase instance deployment on Coolify |
| 2–3 | Core CRUD + Data Layer | TrackerItem list, add/edit/delete, one-tap logging, elapsed time display, category views, SwiftData integration, completion history |
| 4 | Notifications + Templates | NotificationService, reminder scheduling, 64-limit priority logic, pre-built category templates, onboarding category picker |
| 5–6 | Widget + Paywall | WidgetKit extension (3 sizes), AppIntents for interactive buttons, App Group data sharing, RevenueCat integration, paywall screen, subscription tiers |
| 7 | Polish + Settings | Dark mode, app icon, onboarding walkthrough, settings screen, color-coded urgency, haptic feedback, accessibility labels |
| 8 | Testing + Submission | TestFlight beta, edge function deployment, lastlogged.com live, App Store screenshots, App Store review submission |

## 8.2 Infrastructure Timeline

| Week | Task | Details |
| --- | --- | --- |
| 1 | Supabase Instance | Deploy new Supabase instance on Coolify, configure PostgreSQL schema, enable RLS policies, set up auth providers |
| 1 | Cloudflare Pages | Deploy lastlogged.com skeleton, DNS config, email routing |
| 4 | Edge Functions Sidecar | Deploy Hono Docker service on Coolify, APNs certificate setup, RevenueCat webhook endpoint |
| 7 | Landing Page | Complete lastlogged.com with screenshots, App Store badge, pricing, privacy policy, terms |
| 8 | Production Readiness | Supabase backup config, monitoring alerts, SSL verification, load testing |

# 9. Risk Assessment

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Subscription fatigue | HIGH | Hybrid model with lifetime option ($59.99). Display tangible value at renewal. Keep price under $5/month. |
| Retention cliff | HIGH | Widget-first design for passive daily engagement. Data accumulation as moat. Smart notifications as core value delivery. |
| Apple Sherlocking | MED | App is backward-looking (when did I) vs Apple Reminders forward-looking (remind me to). Go deeper, move faster. Apple validation increases category awareness. |
| App Store discovery | HIGH | ASO-first strategy targeting low-competition keywords. Multi-channel marketing from day one. Content marketing for long-tail SEO. |
| Market too niche | MED | Sits at intersection of productivity ($12B), self-care ($3B), and home services ($842B). Get Adulting’s Apple featuring validates the category. |
| Competitor response | LOW | Days Since (88 ratings) is only active competitor. Speed to market with superior widget + reminder UX creates defensible position. |
| 64 notification limit | MED | Priority scheduling (overdue first). Server-side daily digest push via edge function handles overflow. |

# 10. Success Metrics

## 10.1 North Star Metric

Weekly Active Widget Users (WAWU): The number of unique users who interact with the home screen widget at least once per week. This metric captures the retention behavior that drives subscription renewals more than any other engagement signal.

## 10.2 KPIs by Phase

| Metric | Month 1 | Month 6 | Month 12 |
| --- | --- | --- | --- |
| Downloads (cumulative) | 1,500 | 12,000 | 30,000 |
| MRR | $200 | $2,000 | $6,000 |
| Active subscribers | 60 | 600 | 1,800 |
| Trial start rate | 8% | 12% | 14% |
| Trial-to-paid conversion | 20% | 28% | 32% |
| Day-30 retention | 5% | 8% | 10% |
| Widget adoption rate | 30% | 45% | 55% |
| App Store rating | 4.0+ | 4.5+ | 4.7+ |

## 10.3 Instrumentation

- TelemetryDeck: Event tracking for item_created, item_logged, widget_tapped, onboarding_completed, paywall_presented, trial_started

- RevenueCat: Subscription analytics, cohort analysis, trial conversion, churn rates, LTV

- Cloudflare Analytics: Web traffic to lastlogged.com, referral sources

- App Store Connect: Download metrics, keyword rankings, conversion rates, crash reports

# 11. Appendix

## 11.1 Estimated Costs

| Item | Monthly Cost | Notes |
| --- | --- | --- |
| Apple Developer Program | $8.25 | $99/year |
| Contabo VPS (shared) | $0–$5 | Existing infra, marginal cost |
| Cloudflare Pages | $0 | Free tier sufficient |
| RevenueCat | $0 | Free under $2,500 MRR |
| TelemetryDeck | $0 | Free tier (100K signals/mo) |
| Domain (lastlogged.com) | $1 | ~$12/year |
| ASO tool (Astro/Appfigures) | $15–20 | Optional but recommended |
| Total | $25–35/month | Pre-revenue operating cost |

## 11.2 App Store Metadata

App Name: Last Logged

Subtitle: When Did I Last Tracker

Category: Utilities (primary) / Lifestyle (secondary)

Age Rating: 4+

Price: Free (with in-app purchases)

Privacy Nutrition Label: Data Not Linked to You (analytics only via TelemetryDeck). If signed in: email for account only.

Description (first 3 lines visible):

Stop wondering “when did I last…” and start knowing. Last Logged tracks your recurring life maintenance—oil changes, dentist visits, filter replacements, haircuts, and everything else you need to do again—with a single tap. See exactly how overdue each item is, right on your home screen.

## 11.3 Decision Log

| Date | Decision | Rationale |
| --- | --- | --- |
| 3/24/26 | SwiftData over Core Data | iOS 17+ minimum is acceptable. SwiftData eliminates boilerplate, auto iCloud sync, native SwiftUI integration. |
| 3/24/26 | Self-hosted Supabase over CloudKit | Existing infrastructure on Coolify/Contabo. Full PostgreSQL control. Better V2 story for shared households (Realtime). |
| 3/24/26 | No HealthKit integration | HealthKit is for fitness metrics, not event timestamps. Adds compliance burden for zero value. |
| 3/24/26 | RevenueCat over StoreKit 2 direct | Built-in A/B testing, analytics, webhook support. Free under $2.5K MRR. Production-proven. |
| 3/24/26 | Hono over Deno Deploy for edge | Runs in existing Docker/Coolify setup. No external dependency. TypeScript-native with minimal overhead. |
| 3/24/26 | TelemetryDeck over Mixpanel | Privacy-first (no personal data collection). Apple-friendly for App Store review. Free tier generous. |
| 3/24/26 | Domain: lastlogged.com | Clean, memorable, describes the core action. Strong SEO keyword alignment. |

End of Document